Lafhaïlat,Ayoub A.

[E-mailadres]

Projectplan Jugo

GROUP 8 AMD

Stakeholder

Jugo

Stakeholders

Mohamed Abouyakob
m.abouyakob@jugo.nl

Christian van Bracht
c.v.bracht@jugo.nl

Project Coach

Senne

1. Project Context

1.1 Project Description

The goal of this project is to design and develop an AI-driven application that evaluates data visualizations for compliance with IBCS (International Business Communication Standards).

Many dashboards and data visualizations are created without following IBCS guidelines. This reduces clarity, consistency and interpretability of business information.

This project aims to create an AI-based system that can automatically analyze dashboard images and determine whether they follow specific IBCS design rules. If non-compliance is detected, the system will provide feedback and suggestions for improvement.

1.2 Project Goal

The goal of the project is to develop an AI application that:

- Analyzes dashboard images

- Detects whether IBCS rules are followed

- Identifies visual design issues

- Provides recommendations to improve compliance

1.3 Final Product

The final product will be a web-based AI application.

Users will be able to:

- Upload dashboard images

- Receive an AI-based evaluation

- Receive suggestions to improve IBCS compliance

2. AI / Machine Learning Approach

2.1 Machine Learning Goal

The machine learning system will classify whether dashboard visualizations comply with specific IBCS rules.

This means the model will analyze visual patterns in dashboard images and determine compliance.

2.2 Target Variable

The target variable is:

IBCS compliance score or classification of a dashboard visualization

Possible outputs include:

- Compliant

- Non-compliant

- Compliance score

2.3 Data Type

The project will use image data.

The dataset will consist of dashboard images and data visualization screenshots.

2.4 Data Collection

The dataset will be created by:

- Scraping dashboards from online sources

- Collecting publicly available dashboards

- Creating dashboards manually if needed

Manual creation may be required to ensure sufficient examples of compliant and non-compliant visualizations.

3. System Architecture

The application will consist of three main components.

Frontend

React web application

Responsible for:

- Uploading dashboard images

- Displaying AI results

- Showing feedback and suggestions

Backend

Python backend

Responsible for:

- Handling API requests

- Running the machine learning model

- Processing images

- Returning predictions

Machine Learning Model in Python

Responsible for:

- Image analysis

- Feature extraction

- Compliance classification

4. Development Stack

Frontend

React

Backend

Python

Development Environment

VSCode

Version Control

GitHub

Tools Used

The following tools will be used during development.

VSCode: development IDE
GitHub: code
Trello: planning
Microsoft Teams / Onedrive: documents
WhatsApp: communication

5. Team Members

Ayoub Lafhailat
Dimitar Malamski
Ruben Wassenberg
Ali Al-Bukhaiti
Iris Prooijen
Nahia Ortiz Fandiño

6. Team Roles

Project Leader

Nahia

Responsible for:

- Project coordination

- Communication between team members

- Solving project issues

- Monitoring project progress

Scrum Master

Dimitar

Responsible for:

- Sprint planning

- Maintaining Trello board

- Managing sprint workflow

Meeting Notes

Ruben

Responsible for documenting meeting outcomes.

Feedpulse

Ruben

Responsible for maintaining Feedpulse documentation.

Communication with Stakeholders and Teachers

Ali

Responsible for communication with stakeholders and teachers.

Code Reviewers

Ayoub and Dimitar

Responsible for reviewing pull requests before merging.

Presentation Preparation

Iris

Responsible for preparing presentations and demos.

Coding Quality Documentation

Ayoub

Responsible for creating coding guidelines.

GitHub Workflow Management

Dimitar

Responsible for defining GitHub rules.

7. Scrum Workflow

The project will follow an Agile Scrum workflow.

Sprint Duration

4 weeks

Number of Sprints

5

Each sprint will focus on a specific stage of development.

8. Sprint Planning

| Sprint | Focus |
| --- | --- |
| Sprint 1 | Domain understanding & research |
| Sprint 2 | Data collection & dataset creation |
| Sprint 3 | Model development |
| Sprint 4 | Model improvement & evaluation |
| Sprint 5 | Web application integration & final demo |

9. Trello Workflow

The team will use Trello to manage tasks.

Task Columns

To Do
In Progress
Review
Done

Task Rules

- Every task must be created in Trello

- Each task must have an assigned team member

- Tasks must have a clear description

- Tasks should be small enough to complete within 1–3 days with a clear definition of done

10. GitHub Workflow

All code will be stored in a shared GitHub repository.

Branching Strategy

Main branch
Stable production-ready code.

Development branch
Integration branch for new features.

Feature branches
Created for individual tasks.

Example:

feature/data-collection
feature/model-training
feature/frontend-upload

Pull Request Rules

- No direct commits to main

- All changes must go through pull requests

- At least one code reviewer must approve the pull request

- Code must run without errors before merging

11. Coding Standards

To maintain code quality the following standards will be used.

Python

- Use meaningful variable names

- Write clear function names

- Follow OOP style guidelines

React

- Use component-based structure

- Keep components small and reusable

- Separate UI logic and data logic

12. Meetings

Weekly Standups

Tuesday – 10:00

These meetings are held physically (not online).

Stakeholder Meetings

Stakeholder meetings take place monthly.

All team members attend.

Two members present the demo.

Presenters rotate every meeting.

Other team members answer technical questions.

13. Demo Structure

Each demo lasts 30 minutes.

Structure:

- Product demonstration

- Technical explanation

- Planning next sprint

- Discussion and feedback

14. Communication

Communication tools:

WhatsApp – quick communication
Teams – document sharing
GitHub – code collaboration

15. Definition of Done

A task is considered finished when:

- Code runs without errors

- Code is pushed to GitHub

- Pull request is approved

- Documentation is updated

- Task is marked done in Trello

16. Risk Analysis

Stakeholder Response Delays

Stakeholder responses may take 1–2 days or longer.

Mitigation:

- Prepare questions in advance

- Communicate clearly during meetings

Dataset Availability

Obtaining enough IBCS-compliant dashboard images may be difficult.

Mitigation:

- Create dashboards manually

- Generate additional examples if necessary

17. Collaboration Rules

To ensure effective collaboration:

- Respect deadlines

- Communicate openly

- Help teammates when needed

- Inform the team if you cannot attend a meeting at least 24 hours in advance

- Inform team members timely when your stuck on a stuck